VIEW THE BOARD

Technical Architecture & Development Plan

Powered by Gemma 4 (Google Kaggle Competition)

Loudoun County Civic Transparency Platform

Prepared: May 2026  |  Version 1.0  |  MVP Planning Phase

# Table of Contents

# 1. Executive Summary

What We Are Building

View the Board is a public-facing civic transparency web application that automatically monitors, summarizes, and organizes Loudoun County government meeting content. The platform converts dense public records — agenda packets, meeting videos, vote logs, and official documents — into plain-English civic updates that residents can actually follow.

The AI backbone of the platform is Gemma 4, Google's open-weight large language model released through the Kaggle competition ecosystem. Gemma 4 drives the core intelligence layer: summarizing meeting transcripts, extracting motions and vote outcomes, classifying topics, and tracking how decisions evolve across meetings over time.

This document defines the full technical architecture, the Gemma 4 integration strategy, the data pipeline design, the application stack, and the phased development roadmap from MVP to full launch.

# 2. Gemma 4 Integration Strategy

Gemma 4 is the AI core of View the Board. It is not a peripheral feature — it is the engine that makes the platform viable. Without it, the app is a link aggregator. With it, the app becomes an intelligent civic monitoring system.

## 2.1 Why Gemma 4

| Factor | Gemma 4 Advantage | Relevance to View the Board |
| --- | --- | --- |
| Open Weights | Self-hostable, no per-call API fees | Keeps ongoing operating costs predictable at scale |
| Long Context | Supports large context windows | Can process full 100+ page agenda packets in one pass |
| Instruction Following | Fine-tunable on civic domain data | Can be trained to extract votes, motions, and action items precisely |
| Kaggle Integration | Competition models, notebooks, inference APIs | Easy bootstrapping via Kaggle Kernels during dev phase |
| Google Ecosystem | Works natively with Vertex AI, GCS | Simple path to production cloud deployment |
| Multilingual | Strong English + Spanish support | Loudoun County has large Spanish-speaking resident population |

## 2.2 Gemma 4 Task Breakdown

The model handles five distinct NLP tasks across the pipeline:

| Task | Description & Output |
| --- | --- |
| Meeting Summarization | Ingests the full transcript or agenda text and produces a 3-5 sentence plain-English summary of what was discussed and what happened. Output is stored per meeting. |
| Action Item Extraction | Identifies formal motions, votes, approvals, deferrals, and referrals. Returns structured JSON: { action_type, item, outcome, vote_count, notes }. |
| Topic Classification | Tags each agenda item and summary with one or more topic labels (e.g., Transportation, Housing, Education, Budget, Public Safety). Enables cross-meeting topic pages. |
| Status Tracking | Given a series of meeting records about the same item, determines the current status: Proposed, Discussed, Approved, Denied, Deferred, Implemented, or Pending Follow-Up. |
| Change Detection | Compares newly scraped page content against stored snapshots to detect when a meeting page, agenda, or outcome has been updated by the county. |

## 2.3 Deployment Options

Gemma 4 can be deployed at different stages of the project lifecycle. The strategy below staggers cost and complexity appropriately:

| Phase | Gemma 4 Access Method | Notes |
| --- | --- | --- |
| Dev / Hackathon | Kaggle Kernels + Kaggle Inference API | Free GPU hours, fast prototyping, no infra setup needed |
| MVP Launch | Vertex AI Model Garden (Gemma 4 endpoint) | Managed, scalable, pay-per-use, integrates with GCS pipelines |
| Scale / Optimize | Self-hosted on Cloud Run + GPU VM (GCP) | Lowest long-term cost once volume justifies fixed infrastructure |
| Fine-Tuning (Optional) | Kaggle Notebooks for fine-tuning on civic data | Improves extraction accuracy for Loudoun-specific document formats |

# 3. Data Ingestion & Processing Pipeline

The data pipeline is the nervous system of View the Board. It continuously monitors official Loudoun County and LCPS sources, extracts raw content, processes it through the AI layer, and feeds the application database.

## 3.1 Source Targets

| Source | Content Type & Access Method |
| --- | --- |
| Board of Supervisors Meeting Portal | HTML pages, agenda PDFs, vote logs — scraped via Playwright (handles JavaScript-rendered pages) |
| Standing Committees Pages | HTML schedules, linked agenda packets — scraped via BeautifulSoup with rotating schedule |
| Planning Commission Portal | Meeting pages, zoning case documents, video links — scraped + PDF extracted |
| Advisory Boards & Commissions | Distributed across department sub-pages — requires broader crawl with URL pattern matching |
| County Meeting Calendar | iCal feed or HTML calendar — polled daily for new and updated meetings |
| LCPS School Board Pages | Separate domain (lcps.org) — agenda PDFs, webcast archives, vote minutes |
| Meeting Webcast Archive | Video links (YouTube embeds or direct streams) — URL extracted for Whisper transcription |
| Official Document Archives | PDFs of packets, minutes, resolutions — downloaded and stored for processing |

## 3.2 Pipeline Architecture

Five-Stage Pipeline: Discover → Fetch → Extract → Process (Gemma 4) → Store

| Stage | Tools & Responsibilities |
| --- | --- |
| Stage 1: Discovery & Scheduling | Celery Beat runs scheduled scrapers. Playwright + httpx detect new or updated meeting pages. A change hash is stored per URL; if the hash changes, the page is queued for re-processing. |
| Stage 2: Content Fetching | Playwright fetches JavaScript-rendered pages. httpx handles static pages. PDFs are downloaded to GCS (Google Cloud Storage). Audio/video URLs are queued for Whisper. |
| Stage 3: Content Extraction | PyMuPDF extracts text and tables from agenda PDFs. Whisper (OpenAI open-source) transcribes meeting audio. BeautifulSoup parses HTML meeting detail pages. Structured raw content is stored in Postgres. |
| Stage 4: Gemma 4 Processing | Each raw content record is passed to the Gemma 4 inference endpoint. Tasks run in order: summarization → action extraction → topic classification → status determination. Results stored as structured JSON in Postgres. |
| Stage 5: Storage & Indexing | Processed records written to Postgres. Meilisearch index updated for full-text search. Redis cache invalidated for affected meeting pages. Frontend served fresh data. |

## 3.3 Change Detection & Monitoring

A key requirement of the platform is detecting when the county updates a published meeting page — for example, when minutes are added after a meeting, or when a vote outcome is corrected. The monitoring system works as follows:

- Each source URL is polled on a configurable schedule (hourly for active meeting days, daily for archives).

- A SHA-256 hash of the page content and each linked document is stored on first fetch.

- On each subsequent fetch, the hash is compared. If changed, the page and all documents are re-processed through the full pipeline.

- Gemma 4 is used to diff the new summary against the stored one and flag meaningful changes (e.g., vote outcome updated) vs. cosmetic changes (e.g., formatting fix).

- Significant changes trigger a re-index and optionally surface an update badge on the affected meeting in the UI.

# 4. Full Technology Stack

## 4.1 AI / Machine Learning Layer

Core Intelligence — Gemma 4 + Supporting Open-Source Models

| Component | Technology & Purpose |
| --- | --- |
| Primary Language Model | Gemma 4 (Google, open weights) — summarization, extraction, classification, status tracking |
| Speech-to-Text / Transcription | OpenAI Whisper (open-source, self-hosted) — transcribes meeting video/audio webcasts to text for Gemma 4 processing |
| Embedding Model | Gemma 4 or sentence-transformers (all-MiniLM) — generates vector embeddings for semantic search and topic similarity |
| Vector Store | pgvector (Postgres extension) — stores embeddings for semantic search queries alongside structured data |
| Model Serving | Vertex AI Model Garden (production) / Kaggle Inference API (dev) — managed Gemma 4 endpoint |
| Prompt Management | LangChain — manages prompt templates, chains, and structured output parsing from Gemma 4 |
| Fine-Tuning (Phase 2) | Kaggle Notebooks + LoRA adapters — domain-specific fine-tuning on Loudoun meeting documents |

## 4.2 Backend & API Layer

Python / FastAPI — High-Performance Async API

| Component | Technology & Purpose |
| --- | --- |
| API Framework | FastAPI (Python) — async REST API, automatic OpenAPI docs, Pydantic validation |
| Task Queue | Celery + Redis — async processing of scrape jobs, AI inference calls, and re-indexing tasks |
| Job Scheduler | Celery Beat — cron-based scheduling of all data pipeline stages |
| Web Scraping | Playwright (JavaScript-rendered pages) + BeautifulSoup (static HTML) + httpx (async HTTP) |
| PDF Processing | PyMuPDF (fast text/table extraction from agenda packets) + pdfplumber (structured table extraction) |
| PDF Annotation | ReportLab — generates annotated PDF summaries for download |
| Authentication | FastAPI + JWT tokens (optional admin panel for managing scraper configs) |
| Testing | pytest + pytest-asyncio — unit and integration tests for pipeline and API |

## 4.3 Database & Storage

PostgreSQL + Redis + Google Cloud Storage

| Component | Technology & Purpose |
| --- | --- |
| Primary Database | PostgreSQL 16 — structured storage for meetings, summaries, actions, topics, source URLs, content hashes |
| Vector Search | pgvector (Postgres extension) — semantic similarity search on meeting embeddings |
| Full-Text Search | Meilisearch — fast, typo-tolerant full-text search across all meeting content and summaries |
| Cache Layer | Redis — API response caching, Celery broker/backend, session storage |
| File Storage | Google Cloud Storage (GCS) — PDFs, audio files, Whisper transcripts, raw HTML snapshots |
| ORM | SQLAlchemy (async) + Alembic migrations — type-safe database access and schema versioning |
| Local Dev DB | Docker Compose with Postgres + Redis + Meilisearch — full local environment in one command |

## 4.4 Frontend

Next.js 15 + TypeScript + Tailwind CSS — SEO-First, Mobile-Ready

| Component | Technology & Purpose |
| --- | --- |
| Framework | Next.js 15 (React) — server-side rendering for SEO, static generation for static pages, app router |
| Language | TypeScript — type safety across all components and API calls |
| Styling | Tailwind CSS — utility-first, fast iteration, mobile-first responsive design |
| Component Library | shadcn/ui — accessible, customizable components (Radix UI primitives) |
| Search UI | Meilisearch InstantSearch.js — real-time search results with facet filtering |
| Data Fetching | TanStack Query (React Query) — caching, background refetch, optimistic updates |
| Timeline Visualization | react-chrono or custom D3.js — decision timeline views connecting first discussion to vote to implementation |
| Maps (Phase 2) | Mapbox GL JS — district maps for filtering meetings by supervisor district |
| Analytics | Plausible (privacy-first, no cookies) — tracks popular topics and search queries |

## 4.5 Infrastructure & DevOps

Google Cloud Platform — Aligned with Gemma 4 / Vertex AI Ecosystem

| Component | Technology & Purpose |
| --- | --- |
| Cloud Provider | Google Cloud Platform (GCP) — co-located with Vertex AI Gemma 4 endpoint for low-latency inference |
| Frontend Hosting | Vercel — instant Next.js deployment, edge CDN, preview environments per PR |
| Backend Hosting | Google Cloud Run — containerized FastAPI, auto-scales to zero, pay-per-request |
| Scheduler / Workers | Cloud Run Jobs — Celery Beat and workers as managed container jobs |
| Database Hosting | Cloud SQL (Postgres) — managed, automated backups, private VPC networking |
| Search Hosting | Meilisearch on Cloud Run — containerized, scalable |
| File Storage | Google Cloud Storage (GCS) — PDFs, audio, transcripts |
| Container Registry | Google Artifact Registry — Docker image storage and versioning |
| CI/CD | GitHub Actions — automated testing, Docker builds, deployment to Cloud Run on merge to main |
| Secrets Management | Google Secret Manager — API keys, DB credentials, Gemma 4 endpoint tokens |
| Monitoring | Google Cloud Monitoring + Sentry — uptime, error tracking, pipeline failure alerts |
| IaC | Terraform — reproducible infrastructure, environment parity between staging and production |

# 5. Core Data Models

The database schema is organized around the four product sections defined in the proposal: Meetings, Summaries, Actions, and Impact. Below are the core entities:

| Entity | Key Fields & Purpose |
| --- | --- |
| Meeting | id, board_type, title, meeting_date, status (upcoming/past), source_url, video_url, calendar_id, created_at, updated_at |
| Agenda Item | id, meeting_id, item_number, title, description, item_type (report/action/public_hearing), source_page_ref |
| Summary | id, meeting_id, agenda_item_id (nullable), content, generated_by (gemma4), confidence_score, created_at |
| Action | id, meeting_id, agenda_item_id, action_type (approved/denied/deferred/referred/discussed), motion_text, vote_for, vote_against, vote_abstain, mover, seconder |
| Topic | id, name, slug, description, parent_topic_id (hierarchy) |
| Item Topic | agenda_item_id, topic_id, confidence (Gemma 4 classification score) |
| Impact Record | id, action_id, follow_up_meeting_id, status (implemented/pending/delayed/revisited), evidence_text, detected_at |
| Source Snapshot | id, source_url, content_hash, raw_html_gcs_path, fetched_at, changed (bool) |
| Document | id, meeting_id, doc_type (agenda/minutes/packet/resolution), gcs_path, text_extracted, page_count |
| Transcript | id, meeting_id, document_id (nullable), whisper_job_id, text, language, duration_seconds |

# 6. Gemma 4 Prompt Design

Each task sent to Gemma 4 uses a structured prompt template with clear instructions and expected JSON output format. Below are the four core prompt templates:

## 6.1 Meeting Summarization Prompt

SYSTEM: You are a civic journalist. Summarize public government meetings in plain English for residents. USER: Summarize this meeting transcript in 3-5 sentences. Focus on what was discussed, what was voted on, and what was approved or denied. Use plain language a resident can understand. Do not use jargon. TRANSCRIPT: {transcript_text} OUTPUT FORMAT: { "summary": "...", "key_decisions": ["..."], "topics_covered": ["..."] }

## 6.2 Action Item Extraction Prompt

USER: Extract all formal actions from this meeting text. For each action return a JSON object. MEETING TEXT: {meeting_text} OUTPUT: { "actions": [ { "action_type": "approved¦denied¦deferred¦referred¦discussed", "item": "...", "motion_text": "...", "vote_for": N, "vote_against": N, "vote_abstain": N, "mover": "...", "seconder": "..." } ] }

# 7. Application Features & User Flows

## 7.1 Feature Map

| Feature | Description |
| --- | --- |
| Unified Search | Full-text + semantic search across all meeting types, topics, dates, and districts. Faceted filters: board type, date range, topic, action status. |
| Meeting Detail Page | Gemma 4 summary at top, agenda items list, action log with vote counts, links to official packet and video, related topic tags. |
| Topic Pages | Aggregated view of all meetings and actions related to a topic (e.g., Route 15, School Budget, Data Centers). Sorted by date with status labels. |
| Decision Timeline | Visual timeline connecting first discussion → committee review → vote → implementation for a single issue across multiple meetings. |
| Action Tracker | Filterable table of all formal actions taken across all boards: approved, denied, deferred, implemented. Exportable to CSV. |
| Meeting Calendar | Upcoming meetings list with agenda links, pulled daily from official county calendar. Allows residents to set reminders. |
| Change Alerts (Phase 2) | Email or browser notification when a meeting summary is updated or a followed topic has new activity. |
| District Filter (Phase 2) | Filter meetings and actions by supervisor district. Helps residents follow what their specific representative voted on. |
| Mobile App (Phase 3) | React Native wrapper around the web app for iOS and Android push notifications on upcoming meetings. |

# 8. MVP Scope & Development Phases

Start narrow. Prove the pipeline works. Then expand.

## 8.1 MVP (Phase 1) — Core Pipeline & Launch

Target: 8-12 weeks. Ship a working pipeline and public-facing site for the four most important meeting bodies.

| Priority | Deliverable | Status |
| --- | --- | --- |
| P0 | Scrapers for BOS, Planning Commission, School Board, Standing Committees | Build first |
| P0 | Gemma 4 summarization pipeline (Kaggle Kernels → Vertex AI) | Core feature |
| P0 | Action item extraction and vote log display | Core feature |
| P0 | Postgres + Meilisearch data model and search | Infrastructure |
| P0 | Next.js frontend: Home, Meeting List, Meeting Detail, Search | MVP UI |
| P1 | Topic classification and basic Topic pages | Phase 1 stretch |
| P1 | Whisper transcription for video-only meetings | Phase 1 stretch |
| P2 | Advisory boards expansion | Phase 2 |
| P2 | Decision timeline view | Phase 2 |
| P2 | Email change alerts | Phase 2 |
| P3 | District map filter | Phase 3 |
| P3 | Mobile app | Phase 3 |

## 8.2 Weekly Development Milestones

| Week | Milestone |
| --- | --- |
| Week 1-2 | Project setup: GCP project, Docker Compose local env, Postgres schema, GitHub repo, CI/CD pipeline, Kaggle Gemma 4 notebook working |
| Week 3-4 | Scrapers v1: BOS and Planning Commission pages. PDF extraction with PyMuPDF. Raw content stored in Postgres. |
| Week 5-6 | Gemma 4 pipeline: summarization and action extraction working end-to-end on stored content. Prompt templates validated. |
| Week 7-8 | Frontend MVP: Next.js app with meeting list, search (Meilisearch), and meeting detail page. Tailwind + shadcn/ui components. |
| Week 9-10 | School Board and Standing Committee scrapers added. Whisper transcription for video meetings. Topic classification. |
| Week 11-12 | Production deploy: Vertex AI endpoint, Cloud Run backend, Vercel frontend, Cloud SQL. QA, bug fixes, soft launch. |

# 9. Security, Compliance & Ethics

| Area | Approach |
| --- | --- |
| Public Records Only | The app only processes and displays publicly available government records. No private data, no FOIA requests required. |
| Source Attribution | Every summary, action, and topic links directly to the original official county or LCPS source. Gemma 4 output is always paired with a source link. |
| AI Transparency | All AI-generated summaries are labeled as generated by an AI model. Residents are encouraged to verify against the official source. |
| Robots.txt Compliance | All scrapers respect robots.txt and rate limits. Polite crawl delays (1-2 seconds between requests) protect county servers. |
| No Personal Data | The app does not collect user accounts, emails, or personal data in Phase 1. Analytics use Plausible (cookie-free). |
| Accuracy Monitoring | A sampling pipeline compares Gemma 4 outputs against human-verified summaries monthly to track and maintain accuracy. |
| Hallucination Mitigation | Prompts require Gemma 4 to cite specific text from the source document for every action item extracted. Uncited outputs are flagged for review. |

# 10. Estimated Operating Costs (MVP)

| Service | Estimated Monthly Cost | Notes |
| --- | --- | --- |
| Vertex AI (Gemma 4 inference) | $50-$150 | Depends on meeting volume; ~500-2000 inference calls/month at MVP |
| Cloud Run (backend) | $10-$30 | Scale-to-zero; only billed during active scrape/serve time |
| Cloud SQL (Postgres) | $25-$50 | db-f1-micro for MVP; upgrade as data grows |
| Google Cloud Storage | $2-$5 | PDF and audio file storage; small volume at MVP |
| Vercel (frontend) | $0-$20 | Free tier likely sufficient for MVP traffic |
| Meilisearch (Cloud Run) | $5-$15 | Small containerized instance |
| Redis (Memorystore) | $15-$30 | Cache and Celery broker |
| Monitoring / Misc | $5-$10 | Cloud Monitoring, Sentry free tier |
| TOTAL ESTIMATED | $112 - $310/month | Scales proportionally with meeting volume and traffic |

# 11. Recommended Repository Structure

view-the-board/ ├── apps/ │ ├── web/ # Next.js 15 frontend (TypeScript + Tailwind) │ └── api/ # FastAPI backend (Python) ├── packages/ │ ├── scrapers/ # Playwright + BeautifulSoup scrapers │ ├── pipeline/ # Celery tasks: scrape, extract, gemma4, index │ ├── gemma/ # Gemma 4 client, prompt templates, output parsers │ ├── whisper/ # Whisper transcription workers │ └── db/ # SQLAlchemy models, Alembic migrations ├── infra/ │ ├── terraform/ # GCP infrastructure as code │ └── docker/ # Docker Compose for local dev ├── notebooks/ │ └── kaggle/ # Gemma 4 Kaggle fine-tuning notebooks ├── .github/workflows/ # CI/CD: test, build, deploy └── docs/ # Architecture diagrams, API docs, runbooks

# 12. Immediate Next Steps

Start with Kaggle. Validate Gemma 4. Build the pipeline before the UI.

- Set up Kaggle notebook — load Gemma 4, run summarization on a sample BOS agenda PDF. Validate output quality.

- Create GCP project — enable Vertex AI, Cloud Run, Cloud SQL, GCS APIs. Set up billing alerts.

- Initialize GitHub monorepo with Docker Compose local dev environment (Postgres + Redis + Meilisearch).

- Write BOS scraper v1 — target the Loudoun County meeting portal. Extract meeting list, agenda PDF links, and video links.

- Build Postgres schema and SQLAlchemy models. Run Alembic migrations. Insert first scraped records.

- Wire Gemma 4 pipeline: PyMuPDF extracts PDF text → Gemma 4 summarizes → structured output stored in Postgres.

- Scaffold Next.js frontend — meeting list page connected to FastAPI. Get data flowing end-to-end before adding UI polish.

- Deploy MVP to staging — Cloud Run + Vercel + Cloud SQL. Share with a small group of Loudoun residents for feedback.

View the Board  |  Loudoun County Civic Transparency Project  |  Powered by Gemma 4